## Slide 1
WEEK 3
Coding & Sensor Testing
Bringing the hardware to life — one sensor at a time.

## Slide 2
Individual Sensor Validation
Each sensor was tested in isolation before integration, ensuring baseline functionality and reliable data output.
MQ135
Raw air quality values streaming — analog output confirmed responsive to VOC exposure.
Temp Sensor
Reported room temperature accurately within ±0.5°C tolerance across multiple readings.
LCD Screen
Displayed basic text strings via I2C — backlight and contrast verified operational.

## Slide 3
The Integration Challenge
Merging individual sketches into one unified program proved the toughest hurdle.
Each sensor demanded its own timing, I2C address, and library — conflicts arose when combined.
Library collisions between sensor modules
I2C address overlap on the bus
Timing-sensitive readings blocking the main loop

## Slide 4
APM2000: The Hardiest Component
Reading particulate matter data required precise serial communication between the APM2000 and the ESP32-S3.
Unlike the simpler analog sensors, the dust sensor relied on a structured data frame — dropped packets and incorrect baud rates caused silent failures.
Debugging required serial monitoring byte-by-byte to validate checksums before trusting the values.

## Slide 5
WEEK 3 RECAP
Key Takeaways
By week's end, every sensor delivered trustworthy data — and the system was ready for field testing.