## Slide 1
WEEK 2
Hardware Connection
Connecting sensors and display to the ESP32-S3 backbone

## Slide 2
Components Connected This Week
ESP32-S3 Board
Tested and verified as the project's microcontroller core
LCD1602 I2C
16×2 character display wired via I2C bus for output
MQ135 Gas Sensor
Air quality sensor connected to an analog input pin
Grove Temp Sensor
Mounted to a second analog pin for climate readings

## Slide 3
Connect MQ135 & Temp
Wire LCD1602 I2C
Power ESP32-S3
Wiring Sequence
The ESP32-S3 served as the central hub. The LCD1602 was connected first via the I2C bus. Sensors followed on analog input pins.
The APM2000 dust sensor wiring plan was also drafted for the next phase.

## Slide 4
Two Roadblocks Hit
LCD wiring confusion: Some pins were unclear, and the display stayed blank at first.
APM2000 ambiguity: Dust sensor pinout required extra planning before soldering.
Troubleshooting Steps
Re-checked every I2C connection for loose or swapped wires
Scanned for the LCD's correct I2C address using a utility sketch
Cross-referenced APM2000 datasheet to map its pinout correctly
Tip: Always run an I2C scanner sketch before assuming a dead display.

## Slide 5
Week 2 Takeaways
Sensors Live
MQ135 and Grove temperature sensor wired and responding on analog pins
Display Fixed
LCD now shows data after I2C address verification and wiring correction
Dust Sensor Next
APM2000 wiring plan finalized — ready for assembly and testing next week